Followings are phase-wise deliverables.  Primary responsible party is expected to drive and manage the overall activities to produce the required deliverables. Secondary responsible party will support these activities under the guidance and coordination of primary.

Our Professional Services drives the success of all projects using its methodology, which sequences the entire project life cycle into five key and non-overlapping phases:

- Project Preparation

- Business Architecting

- Implementation

- Preparation for Going Live

- Go-live and Support

4.3 Project Preparation

During this phase, project goals, a high level scope and a project plan are defined. Executive sponsorship is secured and the project standards and organization are setup.  The implementation strategy is defined and approved.  At the same time, the project procedures, standards, organization and staffing are finalized. Roles and responsibilities of the entire project team are agreed upon and documented as are the deliverables and the appropriate sign off authorities.  The Project Charter/Inception Report is documented and signed off as a part of this methodology.

| Major Activities | Deliverables | Deliverable Description | Responsibility (Primary/Secondary) |
| --- | --- | --- | --- |
| Initialize project | Project charter/Inception Report | The purpose of this activity is to define key elements that give overall strategic direction to the project team | Naufar/TESS |
| Project Procedure | Project standards and procedures, Implementation standards and procedures, System landscape strategy, Team standards meeting | The purpose of this activity is to establish the principal elements that determine how the project is accomplished. | TESS/Naufar |
| Project Kick off | Kick off meeting | The purpose of this activity is to formally announce the initiation of the project to the whole organization and relevant stake holders in the combined meeting and also through letter of notification. | TESS/Naufar |
| Project Plan | Creation of an overall project plan including the training plan and deployment plan | This is a formal project plan for the entire project. All project activities are tracked against this plan. | TESS/Naufar |

4.4 Design Architecting

In this phase, all functional and technical key designs are documented in the Business Solution Design document. This phase is led by functional and domain team members.

A key part of this process is to conduct a series of requirements and process workshops with all key project resources to ensure the resulting business process design is effective, efficient, simple and complete. An important activity addressed is the data conversion strategy which includes identification of data sources, data cleansing and conversion procedures.

| Major Activities | Deliverables | Deliverable Description | Responsibility (Primary/Secondary) |
| --- | --- | --- | --- |
| Technical Design Planning | Technical Design | The purpose of this activity is to define and document your technical design | TESS/Naufar |
| Existing System Review | Existing systems and desk review will be done | The purpose of this activity is to review the existing system, including job descriptions and current flow of information. | TESS/Naufar |
| Business Solution Design | Business Solution design document | Process Requirements captured in detail along with the description of the Interfaces in detail (without Technical details). This document will also contain the major reports, project enhancements and other technical developments required | TESS/Naufar |
| Business Solution Design Approval | Approval from Stake Holders | Design will be presented to all stake holders and will be shared through workshop. Finalized design will be utilized by software development team for development of web-based application | Naufar |

4.5 Development & Implementation

In the development & implementation phase, the web-based on line system and the Budget requirements components will be developed, integrated and configured to meet the solution design requirements as decided in the previous phase. A pilot system will be designed which represents the core business process settings. This is verified by the key functional team users assigned to the project.  All development such as interfaces, data conversion programs, reports, and any required customizing is built. Legacy data conversion programs are created and tested. The production system is installed during realization.

Test cases are created along with a test plan, which is used to manage an extensive testing process. All systems are tested thoroughly in this phase using test scripts covering the entire business scenario.

| Major Activities | Deliverables | Deliverable Description | Responsibility (Primary/Secondary) |
| --- | --- | --- | --- |
| Configuration of the system | System development as per the Business Solution design | Organization Modeling and Business Process Configuration | TESS |
| Develop System Test Plan | Technical Test Plan and Functional/Performance Test Plan | The purpose of this activity is to define technical and performance test plans | TESS |
| Implement a conference room pilot in line with the Solution design requirements | System ready and implemented in a test environment | Configurations for a Pilot system are done in a test system based on the Solution design documentation. The final Production system will be configured according to the specifications in the Solution Design document | TESS/Naufar |
| Establish test Environment | Test System Setup | The purpose of this activity is to install and set up the quality assurance system for integration testing. | TESS |
| Establish Production System | Production System Setup | The purpose of this activity is to install and setup the production system for productive operation. | TESS |
| Final Integration Test | Integration Test Plan and signoff of the testing process | The objective of this activity is to plan and execute the final integration test. | TESS |

4.6 Preparation for Going Live

In this phase detailed transition and cutover plans are created and executed.  The production system is installed and setup with transports and data developed during the project.  An internal help desk mechanism to address issues in Go Live will be created as a part of this phase.

| Major Activities | Deliverables | Deliverable Description | Responsibility (Primary/Secondary) |
| --- | --- | --- | --- |
| End User Training | End User Trained | The purpose of this activity is to ensure that all end users are adequately trained before the system Go-Live date. | Naufar/TESS |
| Conduct System Test | Technical and Performance System Tested | The purpose of this activity is to conduct technical and performance tests to verify that the production environment is ready and can be supported for productive operation. | TESS/Naufar |
| Cutover | Production System Ready | The objective of this activity is to obtain final approval from the steering committee for the system to go live. All preparations for the technical application and organizational aspects of the project are ready for live business operations. | TESS/Naufar |
| Creating an end user manual | System End user manual | End user manuals are created for users in all functional areas and processes. These manuals will precisely define how an end user should use the system | TESS |
| Internal help desk | Set up internal help desk design | An internal help desk needs to be set up to subsequently support the users. | TESS/Naufar |

4.7 Go-Live & Support

An easily accessible production support organization must be in place to support the end user community, not just for the first critical days of production operations, but also for long-term support.

Finally, the completed project is closed, and support responsibility is passed to the internal help desk organization.

| Major Activities | Deliverables | Deliverable Description | Responsibility (Primary/Secondary) |
| --- | --- | --- | --- |
| Implementation support | Provide Implementation support | The purpose of this activity is to provide support to PMS users and to optimize system performance. This will be over a two month period after | TESS |
| Project End | Project closure document | The purpose of this work activity is to officially close the project. Any open critical issues are reviewed and completed. | TESS/Naufar |
| Open Issue Management | Open issue list and action Plan | Even after completion of the Project, there may be some open issues like new functionality requirements which are not within the purview of this project. Project team will make out an action plan or proposed path for handling these open issues | Naufar/TESS |