Stepnex Services

(PRC Meeting)

Project Review Committee

15-Mar-2019

Subject: MINUTES OF MEETING PROJECT REVIEW COMMITTEE SYSTEM IMPLEMENATION STATUS

Following attended: -

- Mr. Shafaqat Hussain              Project Managers

- Mr. Muhammad Kamran         Solution Architects

- Mr. Syed Abdullah Hussain    Developer

- Mr. Umar Sajjad                      Developer

- Mr. Muzammil Khan               SQA

- Mr. Yasir                                  Client

AGENDA: To evaluate the status of project and way forward if we have some issues.

DISCUSSIONS:

- Discuss system implementation and clear some issues to skill and unit form implementation and flow.

- Discuss the system integration.

- For deployment production environment setup required.

- Discuss the challenges face in the configuration of testing environment and pushing the code.

- Test Cases are applied on the current system with stress testing.

- Discuss the Hardware Installation and Configuration with team and project manager with timelines.

DECISIONS:

- Request will be raised to client for production environment setup.

- PM has been assigned to collect the data from client and will document in MA.

- MD StepNex gave direction to project manager to update WBS.

Shafaqat Hussain

Project Manager

Stepnex Services

- Mr. Sajid Shah, CEO

Head Office: Stepnex Services (Pvt) Ltd, House# 8-B Defense Officer Colony, Khyber Road Cantt, Peshawar

Rawalpindi Office: 280-B, 2nd Floor Umair Center, 6th Road Rawalpindi