Stepnex Services

(PRC Meeting)

Project Review Committee

08-Aug-2019

Subject: MINUTES OF MEETING PROJECT REVIEW COMMITTEE REQUEST FOR CHANGE REQUIRMENTS

Following attended: -

- Mr. Shafaqat Hussain              Project Managers

- Mr. Muhammad Kamran         Solution Architects

- Mr. Syed Abdullah Hussain    Developer

- Mr. Umar Sajjad                      Developer

- Mr. Muzammil Khan               SQA

- Mr. Yasir                                  Client

AGENDA: To evaluate the status of project and way forward if we have some issues.

DISCUSSION:

- Project overview had been discussed with team and project manager highlighted the big picture of the project.

- Discuss requested change requirements with team and project manager and discuss the impact of changes on overall project.

- Discuss the impact on Project timeline with team and project manager and discuss the new timelines of the project.

- Discuss the flow of forms and Data in details.

- Discussed about the scope and goals and identified the challenges and risks involved in completion of requirement analysis phase.

- Ask the client for confirmation of request change (ref: Gmail - Roster System clarification requirement New 7 Aug).

# DECISIONS:

- It was decided in the meeting that team will continue work on change requirements.

- It was decided to update the Project Plan.

- Project manager will take necessary corrective actions in order to meet the deadlines of millstones.

- PM will implement in the change request Form.

Shafaqat Hussain

Project Manager

Stepnex Services

- Mr. Sajid Shah, CEO

Head Office: Stepnex Services (Pvt) Ltd, House# 8-B Defense Officer Colony, Khyber Road Cantt, Peshawar

Rawalpindi Office: 280-B, 2nd Floor Umair Center, 6th Road Rawalpind