Stepnex Services

(Internal Audit Review Meeting)

1st Quarter Jul-18 to Sep-18 Internal Audit Meeting

09-OCT-2018

Subject: MINUTES OF MEETING OF INTERNAL AUDIT REVIEW MEETING FPSC

Reference MOM is being issued held at Islamabad Dated: 09-Oct-2018 12:00PM to review the results of quarterly internal Audit.

Following attended: -

- Mr. Sajid Shah                          MD StepNex

- Mr. Shahdab Anjum                 Project Manager

- Mr. Ali Raza                             SQA

- Mr. Sajid Ali                             System Analyst, M/s StepNex

- Mr. Syed Abdullah                   Developer, M/s StepNex

AGENDA: Review meeting for internal audit for 1th quarter Jul -18 to Sep -18.

DISCUSSIONS/DECISIONS:

| Nonconformance | Process | Root Cause | Corrective Actions |
| --- | --- | --- | --- |
| Generate a requirements traceability matrix and maintained in the Excel. | REQM | TM was generated but was not updated on regular bases. | Assigned PM Update the TM on regular bases. |
| Analyze issues to determine the need for corrective action. | PMC | Due to work load meeting was not conducted. | Assigned PM to conduct the Review meeting. |
| Ensure the CM Plan is created and Updated accordingly? | PP | CM was not prepared due to massive work load | Assigned PM to Prepare the CM Plan. |
| Ensure the User Access Level sheet is updated in the CM Plan? | CM | This activity was performed because CM plan was not prepared | Assigned PM to Prepare the CM Plan and also update the UAL sheet. |
| Refine criteria for future analyses. | MA | M&A Sheet was not prepared. | Assigned PM to Prepare the M&A Sheet |

Shahdab Anjum

Project Manager

Stepnex Services