Stepnex Services

(Internal Audit Review Meeting)

1st Quarter Jul-19 to Sep-19 Internal Audit Meeting

15-OCT-2019

Subject: MINUTES OF MEETING OF INTERNAL AUDIT REVIEW MEETING FPSC

Reference MOM is being issued held at Islamabad Dated: 15-OCT-2019 10:00AM to review the results of quarterly internal Audit.

Following attended: -

- Mr. Sajid Shah                          MD StepNex

- Mr. Shahdab Anjum                 Project Manager

- Mr. Ali Raza                             SQA

- Mr. Sajid Ali                             System Analyst, M/s StepNex

- Mr. Syed Abdullah                   Developer, M/s StepNex

AGENDA: Review meeting for internal audit for 1th quarter Jul -19 to Sep -19.

DISCUSSIONS/DECISIONS:

| Nonconformance | Process | Root Cause | Corrective Actions |
| --- | --- | --- | --- |
| Has the corrective action added against inconsistencies in the CAR Log if any? | REQM | Car log was prepared but not updated. | PM has been assigned the update the change request doc on regular bases. |
| Ensure the Data Management is Monitored through Plan and Measurement and Analysis workbook? | PMC | Due to frequent changes cannot be measured properly. | PM has been assigned Monitored the Plan and stick to the plan on regular bases. |
| Please ensure following work products are reviewed in accordance with project plan: 1. CM Plan. 2. PL_All_Projects. 3. MA Workbook. | PP | CM Plan was not updated | PM has been assigned to identify it and update the PP on regular bases. 1. CM Plan. 2. PL_All_Projects. 3. MA Workbook. |
| Ensure the CM Audits are planned per Audit plan sheet of CM Plan and are conducted using Configuration Audit Checklist? | CM | Audit sheet are preparing quarterly bases due to work load not updated. | PM has been assigned Update he Audit sheet and update the CM plan. |
| Ensure data collection infomration like How to collect data, By whom it will be collected and how it will be collected has been documented in MA workbook? | MA | Due to slight delay in CR data collection has been delay | PM has been assigned to collect the data from client and will document in MA. |

Shahdab  Anjum

Project Manager

Stepnex Services