Stepnex Services

(Internal Audit Review Meeting)

2nd Quarter Oct-19 to Dec-19 Internal Audit Meeting

07-JAN-2019

Subject: MINUTES OF MEETING OF INTERNAL AUDIT REVIEW MEETING FPSC

Reference MOM is being issued held at Islamabad Dated: 07-JAN-2019 12:00AM to review the results of quarterly internal Audit.

Following attended: -

- Mr. Sajid Shah                          MD StepNex

- Mr. Shahdab Anjum                 Project Manager

- Mr. Ali Raza                             SQA

- Mr. Sajid Ali                             System Analyst, M/s StepNex

- Mr. Syed Abdullah                   Developer, M/s StepNex

AGENDA: Review meeting for internal audit for 2th quarter Oct -19 to Dec -19.

DISCUSSIONS:

- No NC raised in audit of 2th quarter Oct -19 to Dec -19 in measurement analysis.

- Project Date has been extended.

- Prototypes approval was delayed from client side.

- Huge volume of change Request initiated from client side.

DECISIONS:

- Commitment date for UEM module has been extended to 15-April-2020.

Shahdab  Anjum

Project Manager

Stepnex Services