Stepnex Services

(Internal Audit Review Meeting)

3rd Quarter Jan-19 to March-19 Internal Audit Meeting

10-Apr-2019

Subject: MINUTES OF MEETING OF INTERNAL AUDIT REVIEW MEETING FPSC

Reference MOM is being issued held at Islamabad Dated: 10-Apr-2019 01:00PM to review the results of quarterly internal Audit.

Following attended: -

- Mr. Sajid Shah                          MD StepNex

- Mr. Shahdab Anjum                 Project Manager

- Mr. Ali Raza                             SQA

- Mr. Sajid Ali                             System Analyst, M/s StepNex

- Mr. Syed Abdullah                   Developer, M/s StepNex

AGENDA: Review meeting for internal audit for 3th quarter Jan-19 to March-19.

DISCUSSIONS/DECISIONS:

| Nonconformance | Process | Root Cause | Corrective Actions |
| --- | --- | --- | --- |
| Has the requirements and CRs added in the change request document? | REQM | Client provided shared the change request in doc file | PM has been assigned the update the change request doc. |
| Ensure commitments are monitored and updated on daily basis through MOM? | PMC | Due to Work load it is not be updated on daily bases. | Commitments and MOM are being log on any request change |
| Ensure the Infrastructure Requirements section is updated in the Project Plan? | PP | Due to Work load of PP it is not be updated. | PM has been assigned to identify it and update the PP. |
| Ensure the Impact Analysis is performed by Project Change control board(CCB) listed in the CCB sheet of CM Plan? | CM | This activity was not incorporated. | PM will implement in the change request Form. |
| Ensure project objectives have been documented in MA workbook? | MA | It was partially incorporated | PM has been assigned to make it up-to-date. |

Shahdab  Anjum

Project Manager

Stepnex Services