# Configuration Management Process

# Document Information

| Category | Information |
| --- | --- |
| Document: | Configuration Management Process |
| Version: | 1.0 |
| Status: | Approved |
| Author(s): | Shahfaqat (Project Manager) |
| Approver(s): | Sajid Shah (Managing Director) |
| Effective Date: | 15-09-2019 |
| Disclaimer: | This document contains confidential information. Do not distribute this document without prior approval for Stepnex Services. |

- Table of Contents

1. Introduction	4

1.1	Purpose	4

1.2	Scope	4

1.3	Configuration Management Policy	4

1.4	Acronyms	4

2. PROCESS DESCRIPTION	5

2.1	Process flow	5

2.2	Roles and Responsibilities	5

2.2.1	CM Administrator (Process team)	5

2.2.1	Delivery Lead/CM Lead (PM)	6

2.2.2	CM Project Team	6

2.8	Process Measures	6

3. Configuration Items	7

4. NAMING CONVENSION	8

5. BASELINE CRITERIA	10

6. CONFIGURATION GUIDELINE	10

7. CHANGE ADVISORY BOARD	11

8. Mapping to CMMI Specific Goals	12

8.1 SG 1: Establish Baselines	12

8.2 SG 2: Track and Control Changes	12

8.3 SG 3: Establish Integrity	13

# Introduction

## 1.1	Purpose

During the life cycle of a software project, the team produces several work products which fulfil various project needs and are a key determinant of project success. Several of these work products are critical for the success of the project; therefore, they need to be managed through a formal process which ensures that the changes to these work products are controlled. The set of activities which govern creation, management and control of such work products is referred to as “Configuration Management (CM)”.

The purpose of Configuration Management (CM) is to establish and maintain the integrity of work products using configuration identification, configuration control, configuration status accounting, and configuration audits

## 1.2	Scope

This process supports and applies to projects involving software engineering practices across Stepnex Services Pvt. Ltd.

## 1.3	Configuration Management Policy

Policy details can be seen from here.

## 1.4	Acronyms

Organizational glossary is available here.

# PROCESS DESCRIPTION

## 2.1	Process flow

Given below is the Configuration Management process flow chart, which shows the high level steps that are performed in CM. The timing of these steps is aligned with the particular project software methodology.

Figure 1: CM Process Flow

## 2.2	Roles and Responsibilities

The following section describe the roles and responsibilities for the CM Process.

### 2.2.1	CM Administrator (Process team)

The CM Administrator is usually a member of Process Engineering group and is responsible for:

- Conducting CM Overview and Training sessions for the project team.

- Conducting various external audits to ensure that the project team is following CM Processes in letter and release.

- Identifying any CM process violations and following up on rectification of the violations.

- Entertaining any CM process improvement suggestion that are received from the project team.

### 2.2.1	Delivery Lead/CM Lead (PM)

The PM is responsible for ensuring that the project team complies with the CM process and also for making sure that the spirit of the CM Process is never lost and is reinforced from time to time. S/He facilitates the identification of the CM Items, ensures that the access to the CM Items is controlled, changes to the CM Items are performed following the provisions of the CM Process, and violations to CM Process are identified and properly addressed.

### 2.2.2	CM Project Team

At Stepnex Services Pvt Ltd. we have worked hard to inculcate a culture of shared responsibility and accountability. Our teams are mentored to be self-managing and be responsible for the quality of their work. The CM Process is executed by the project team as per their role in the project and as per the work products that they are responsible for producing and managing. For example, test engineers produce test cases which are executed by them and the execution report is also produced by them. Therefore, they remain sole responsible for ensuring that these work products are managed as per the CM Process provisions and guidelines. The same applies to all the other members of the project team.

## 2.8	Process Measures

The effectiveness of and the adherence to the CM Process can be measured through the following recommended KPIs:

- Numbers of identified CIs.

- Numbers of items that are usually in CM scope but were excluded from the list by the project team (see the following sheet).

- Portion of the Project Kick-Off, Execution and closure audit scores that relate to the CM Process.

- Number of process improvement suggestions made by the team.

- Number of open CM violations.

- Number of CM violations identified during internal review in each iteration/phase.

- Turn-around time for addressing CM Violations.

- Number of user access omissions while on-boarding a user.

- Number of user access violations/omissions found during user credential review.

# Configuration Items

Here is a list of items that are typically included in the Configuration Management scope:

- Project Plan

- High Level Release Plan

- System Requirement Specification Document

- Software Design Document

- Project Charter Document

- Test Cases

- Source code/Git Code

- Risk Log

- Issue Log

- Commitment Log

- Test plans and procedures

- Test results

- Tools (e.g. compilers)

- Process descriptions

- Scope Change Request Forms

- Change Requests Log

- Contract

- Estimation Sheet

- Detailed Estimation Sheet

- Work Break Down Structure

- Team Engagement Plan

- Tasks Sheets

- Stockholders Register

- Resource Matrix

Here is a list of what is produced in a project but is usually not included in the scope of the Configuration Management:

- Emails

- WhatsApp Chats

- Documents that team members use for personal consumption.

- MOMs

- Official Letters

# NAMING CONVENTION

Work product naming convention format is given below for both Configuration items and Non-Configuration Items

- Configuration Items naming convention:

“SS-ProjectName-Process-WorkProductIdentifier”

- Non-Configuration Items naming convention:

“SS-ProjectName-Process-WorkProductIdentifier-Date”

- Base line Work Product naming convention

“SS-ProjectName-Process-WorkProductIdentifier-VersionNo”

| S. No | Work Product | Work Product Identification | Physical File naming Convention |
| --- | --- | --- | --- |
| 1 | Project Management Plan | PMP | SS-NAUFAR-PP-Project Plan |
| 2 | System Requirement Specification (SRS) | SRS | SS-NAUFAR-REQM-SRS |
| 3 | Software Design Document | Software Design Document | SS-NAUFAR-REQM-Software Design Document |
| 4 | Minutes of Meeting | MoM | SS-NAUFAR-Process-Subject-Date |
| 5 | Source Code | Source Code | SS-NAUFAR-PMC-Git-Log |
| 6 | Status Reports | Status Report | SS-NAUFAR-PMC-Status |
| 7 | E-mails | E-mail | SS-NAUFAR-Process-Subject-Date |
| 8 | Change Request Log | CRL | SS-NAUFAR-REQM-Change Request Log |
| 9 | Change Request Form | CRF | SS-NAUFAR-REQM-CRF |
| 10 | Commitment Log | Commitment Log | SS-NAUFAR-PP-Commitment Log |
| 11 | Work Breakdown Structure | WBS | SS-NAUFAR-PP-High Level Project Plan-(WBS) |
| 12 | Risk Log | Risk Log | SS-NAUFAR-PP-Risk Log |
| 13 | Issue Log | Issue Log | SS-NAUFAR-PP-Issue Log |
| 14 | High Level Estimation Sheet | High Level Estimation Sheet | SS-NAUFAR-PP-High Level Estimate Sheet |
| 15 | Detailed Estimation Sheet | Detailed Estimation Sheet | SS-NAUFAR-PP-Detail Estimation Sheet |
| 16 | User Manual | User Manual | SS-NAUFAR-PMC-User Gudie NAUFAR |
| 17 | Scope Document | Project Chartered | SS-NAUFAR-REQM-Project Charter |
| 18 | Test Cases | Test Cases | SS-NAUFAR-PPQA-Test Cases |
| 19 | Bug Log | Bug Log | SS-NAUFAR-PPQA-Bugs-Log |
| 20 | Team Engagement Plan | Team Engagemnet Plan | SS-NAUFAR-PP-Team Engagement Plan |
| 21 | High Level Release Plan | High Level Release Plan | SS-NAUFAR-PP-High Level Project Release Plan |
| 22 | Project Proposal | PP | SS-NAUFAR-REQM-Technical Proposal |
| 23 | Request For Proposal | RFP | SS-NAUFAR-REQM-Request for RFP |
| 24 | Tasks Sheets | Team Engagement Plan | SS-NAUFAR-PP-Team Engagement Plan |
| 25 | Non-compliance Log | CAR Log | SS-NAUFAR-PPQA-CAR Log |
| 26 | Project Demos | Project Demos | SS-NAUFAR-PMC-Implimentation |
| 27 | Measurement Sheet | M&A Matrix | SS-NAUFAR-M&A Sheet |

# BASELINE CRITERIA

Following is the criteria for different work products to declare them as a “Baselined” version:

| Work Product Type | Baseline Criteria |
| --- | --- |
| Project Kickoff | When client issues PO |
| Project Management Plan | When Project Owner/CTO gives approval for Project Management Plan |
| Software Requirement Specification | When project scope is approved and locked |
| Code | When FILE deployed at client side and accepted by client via oral conformation/proper documented. |
| CRF | When CRF approve from project authorized team member after client approval. |
| Configuration Management Plan | When Project Owner/CTO gives approval for Configuration Management Plan |
| Schedule | When schedule planned and apply baseline in MS Project |

# CONFIGURATION GUIDELINE

- Developer checks-out code on development server at GIT and starts coding as per assigned task and checks-in code once progress on the functionality is made

- Development environment is used by the developer and once a module is successfully made, the builds are automatically moved to the staging environment for testing purposes

- QA executes test cases. If the software fails, it is sent back for re-build and in case if the software has defects then testing team sends it directly to the developing team for fixing defects

- In addition, when test team completes/executes test cases and founds no defects, then in the production movement TL moved to production servers.

- Solution Architect/Team lead is responsible to ensure the following things before deployment is made at clients end:

  - Software test results passed at GIT?

  - All files are correct?

  - Are CRF’s developed and mentioned?

  - Installation files (Setup/Publish) are available?

  - Configuration file valid as per client ‘server requirements/credentials?

  - Acknowledged error/defects details (if any)?

  - GIT backups when code is declared as baseline?

- Project manager will make sure that the client approvals are in place.

# CHANGE ADVISORY BOARD

- The Change Advisory Board (CAB) is a project level decision making authorized body which makes decision on all change control requests received from clients and need to integrate in system.

- CAB works on the changes include design specifications, budget, the project schedule, other recommended tools/technology and interface characteristics with other systems.

- CAB is a formal group of stakeholders responsible for reviewing, evaluating, approving, delaying, or rejecting changes to the project, with all decisions and recommendations being recorded.

- PM/Team Lead can call CAB meeting as per requirement and share recorded MoM among the participants.

- If required CAB consult Project Owner for the approval of change request.

| Role / Designation | Name | Responsibilities |
| --- | --- | --- |
| Project Owner/CTO | Project Manager Stepnex Focal Person NAUFAR | Decision making over big changes, unplanned events etc. |
| Project Manager | Shahfaqat Hussain | Allign project status with project planned, client satisfaction, maintain documentation |
| Team Lead | Muhammad Kamran | Development of project software as per modules defined within project scop, review CRF and its impact, assign task to developers, validate developing and deployment at live server |
| Solution Architect | Muhammad Kamran | Record change Requests, approved CRF from client, and solution designing and verification |
| Quality Assurance | Muzammil Khan | Lead reviews designed test cases using test-case-review-checklist and assign to tester for testing. |
| Developer | Syed Abdullah, Umar Sajjad, Syed Abdullah, Umar Sajjad, | Develop Software as per CRF, discuss with Team Lead, when changes develop check-in at GIT. |

# Mapping to CMMI Specific Goals

In this document we have presented the CM process as it is applied to Stepnex Services Pvt.. We believe that the recommended process is compliant with CMMI requirements. In this appendix we provide a mapping between CMMI Specific Goals and our CM process activities to ensure that our CM process remains compliant with CMMI.

## SG 1: Establish Baselines

In the context of CMMI, baseline is a logical grouping of specific versions of related and inter-dependent configuration items – all of which should be released together to maintain the integrity of the solution. For example, version 1.0 of the requirements document was used to come up with a solution design version 1.0 which was then used to draft version 1.1 of the functional specifications. Therefore, all these three configuration items should be baseline together to form a coherent logical unit which should be released together. This SG requires us to have mechanisms for establishing baselines. The following three sub-practices help us achieve this SG.

- SP 1.1: Identify Configuration Items: We achieve this in Process Step # 2.

- SP 1.2: Establish a Configuration Management System: Configuration management system includes all the tools, processes, policies that allow us to create, manage and track the configuration items. For example, the storage system, storage mechanism, user access to the items, audit trail of item access etc. We achieve this in Process Step # 2.

- SP 1.3: Create or Release Baselines: We achieve this in Process Step # 2,3 and 5.

## SG 2: Track and Control Changes

After having established baselines in the last SG; we need a mechanism to allow changes to the items and track those changes. This is covered in this SG. The following sub-practices allow us to achieve this SG:

- SP 2.1: Track Change Requests:  Change requests address not only new or changed requirements but also failures and defects in work products. Change requests are analyzed to determine the impact that the change will have on the work product, related work products, the budget, and the schedule. We achieve this in Process Steps # 3 and 5.

- SP 2.2: Control Configuration Items: We achieve this in Process Steps # 3 and 5.

## SG 3: Establish Integrity

This SG requires us to have practices and mechanism in place that ensures the integrity of baseline. By Integrity we mean that all interactions with the configuration items are documented, tracked and we can pull out the item history as and when required. This SG is achieved through the following sub-practices:

- 3.1 Establish Configuration Management Records: This is achieved in Process step # 2, 3 and 5.

- 3.2 Perform Configuration Audits: This is achieved in Process step # 4, 7 and 9.