Stepnex Services

(Internal Audit Review Meeting)

1th Quarter July-2019 to Step-2019 Internal Audit Meeting

04-OCT-2019

Subject: MINUTES OF MEETING OF INTERNAL AUDIT REVIEW MEETING OF PROJECT NAUFAR

Reference MOM is being issued held at Islamabad Dated: 04-OCT-2019 12:00PM to review the results of quarterly internal Audit.

Following attended: -

- Mr. Shafaqat Hussain              Project Managers

- Mr. Sajid Shah                         MD StepNex

- Mr. Muhammad Kamran         Solution Architects

- Mr. Syed Abdullah Hussain    Developer

- Mr. Umar Sajjad                      Developer

- Mr. Muzammil Khan               SQA

AGENDA: Review meeting for internal audit for 4th quarter Apr-19 to June-19.

DISCUSSIONS/DECISIONS:

| Nonconformance | Process | Root Cause | Corrective Actions |
| --- | --- | --- | --- |
| Has the requirements and CRs added in the change request document? | REQM | Client provided shared the change request in doc file | PM has been assigned the update the change request doc. |
| Ensure commitments are monitored and updated on daily basis through MOM? | PMC | Due to Work load it is not be updated on daily bases. | Commitments and MOM are being log on any request change |
| Ensure the Infrastructure Requirements section is updated in the Project Plan? | PP | Due to Work load of PP it is not be updated. | PM has been assigned to identify it and update the PP. |
| Ensure the Impact Analysis is performed by Project Change control board(CCB) listed in the CCB sheet of CM Plan? | CM | This activity was not incorporated. | PM will implement in the change request Form. |
| Ensure project objectives have been documented in MA workbook? | MA | It was partially incorporated | PM has been assigned to make it up-to-date. |

Shafaqat Hussain

Project Manager

Stepnex Services