Stepnex Services

(Internal Audit Review Meeting)

4th Quarter Apr-2019 to June-2019 Internal Audit Meeting

05-July-2019

Subject: MINUTES OF MEETING OF INTERNAL AUDIT REVIEW MEETING

Reference MOM is being issued held at Islamabad Dated: 05-July-2019 03:00PM to review the results of quarterly internal Audit.

Following attended: -

- Mr. Shafaqat Hussain              Project Managers

- Mr. Sajid Shah                         MD StepNex

- Mr. Muhammad Kamran         Solution Architects

- Mr. Syed Abdullah Hussain    Developer

- Mr. Umar Sajjad                      Developer

- Mr. Muzammil Khan               SQA

AGENDA: Review meeting for internal audit for 4th quarter Apr-19 to June-19.

DISCUSSIONS/DECISIONS:

| Nonconformance | Process | Root Cause | Corrective Actions |
| --- | --- | --- | --- |
| Identify any changes that should be made to plans and work products resulting from changes to the requirements baseline | REQM | Change log doesn’t exist. | Prepare a change log which reflects all changes by the client. |
| Ensure Risk Register and CAR Log is updated monthly/with considerable change? | PMC | CAR Log and Risk Register not updated due to work load. | CAR Log and Risk Register will be updated on quarterly bases. |
| Identify work products to be reused | PP | Team was not aware of that how we reuse it | PM has been assigned to identify the work products reusable |
| 1. Ensure the CI Sheet and UDS sheet of CM Plan are updated accordingly? 2. Ensure the Releases Labeling Conventions are followed accordingly?" | CM | This activity was not planned due work load | PM and team will prepare the CI and UDS sheet. |
| Ensure data collection information like How to collect data, By whom it will be collected and how it will be collected has been documented in MA workbook? | MA | Due to slight delay in requirement data collection has been delay | PM has been assigned to collect the data from client and will document in MA. |
| Specify how to collect and store the data for each required measure | MA | Requirement management plan was not prepared. | Prepare a requiring management plan . |
| Verify the stakeholder involvement against the Stakeholder involvement matrix through daily standup meeting? | PMC | Milestone review meeting was held with the stakeholder but all stakeholders were not present in all meetings. | PM has been assigned to make sure that stakeholder must be part of the meetings. |
| Ensure the Baseline Planning sheet of the CM Plan is updated accordingly? | CM | Team was not aware of that how we update the CM plan | PM has been assigned to update the CM plan |
| Identify major milestones | PP | Due to requirement date missing major milestones were not be identified | PM has been assigned to identify the major milestones and updates the requirements ending date. |
| Ensure the start date and end date exist against each requirement in the project plan? | PP | Initially Start date and end date were missing in PP. | Start date and end date covered in WBS. |
| Ensure the information like how analysis will be performed, when analysis will be performed, where analysis results will be stored, who will be responsible for analysis and to whom the results will be communicated as documented in MA workbook? | MA | Team was not aware of that how we update the M&A plan | Make a M&A producer’s and prepare M&A sheet |

Shafaqat Hussain

Project Manager

Stepnex Services